## Slide 1: CONNECT Sprint 38 review Sprint 39 planning
April 5, 2018

## Slide 2: Sprint resource pages
For past sprint, visit: https://connectopensource.atlassian.net/wiki/x/AQDmGQ
For current sprint, visit: https://connectopensource.atlassian.net/wiki/x/B4BgGw
For complete information on the CONNECT 5.1 release visit: https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/245399578/CONNECT+5.1

## Slide 3: Sprint 38 themes
AWS issues and improvements
CCB CONNECT 5.2 requirements

## Slide 4: AWS updates
Enabled port 443
WebLogic 12.2.1.2
Logging on all app servers (log4j, http dump)
Automatic binary transfer after CI merge
Auto shutdown
Glacier archiving
Configurable CONNECT instances

## Slide 5: CONNECT 5.2
Release targeted for NOV 2018
Current Priorities:
  EHealth Exchange Harmonization
  Record Locator Services (RLS)
  Usability Upgrades
    Expanded Certificate Management
    Web Service Access
    Improved Cross Gateway Query (Universal Client)
    Adapter Inventory and Improvements
  Infrastructure to Cloud Migration
  PDMP
    Upgrade to latest PMP Gateway API
    Integrate FHIR conversions

## Slide 6: Sprint 39 themes
Configurable CONNECT instances
SAML assertions documentation
Determine LOE for 5.2 requirements

## Slide 7: Agency alerts and input requests
CONNECT 5.2 requirements finalization in progress

## Slide 8: Partner and Community Support
Agency | Agency POCs | 
DoD | Monica Farah-Stapleton Crystal Baum Kimberly Hranowsky Sonja Lemott | John Keane (SCQC Team) Carlos Mole(SCQC Team) Sean Miller (Dev Mgr, ManTech) Steven Phillips (Dev Mgr, ManTech) Adam Rabinowitz J Ramage Ollie Gray Chrisjan Matser
VA | Elaine Hunolt Margaret Donohue | David Seitz Todd Turner David Vazquez Robert Hassinger Kevin Via Lisa Erickson
SSA | Marty Prahl Karen Perlstein Stephen Bounds | Tom Davidson Dave Arvin Joe Lamy

## Slide 9: Partner and Community Support
Agency | Agency POCs | 
CMS | Melanie Combs-Dyer Elaine Wigginton | Aaron Walters (CMS/OFM)
IHS | Mark Rives Michael Fairbanks | Mike Davis Bob Guajardo Jeanette Komkofs

## Slide 10: Partner and Community Support
Current Partner Supported Platforms in production
Agency | CONNECT Version | JVM | Application Server | Server Platform
DoD | 4.7 | 1.8 | JBoss EAP 7 | Red Hat Linux version 6.8 - 64 bit
VA | 4.5.hotfix1 | 1.7 | WebLogic 12.2.1.2 | Red Hat Linux version 6.1 - 64 bit
CMS | 4.4 | 1.7 | WebSphere 8.5 | Solaris Sparc 10 and x86
SSA | 4.5.hotfix1 | 1.7 | WebSphere 8.5.5.8 | Sun Solaris Sparc 10

## Slide 11: Partner and Community Support
Supported application servers
  WebLogic 12.1.1
  WebSphere 8.5
Supported product versions
  5.1
  5.0
  4.7
  4.6 – eHealth Exchange Validated
  4.5.2
  4.4.1
  JBoss EAP 7
  WildFly 8.x --- Open source application server

## Slide 12: Questions? – Contact Us
Tritani labores cu duo, per euismod aliquid at, at vel rebum zril omnes. Saepe viderer interesset ius ei. Sit mazim suscipit ex, posidonium appellantur et est, sea mutat tibique ei. Nec ei graecis prodesset. Libris maluisset cum id. Cum no omnium impedit corpora.
Address: Federal Health Architecture Program Management Office Office of the National Coordinator for Health IT Department of Health and Human Services
Capital View Office Building 425 3rd Street SW Washington, DC 20004
General Email: federal.health@hhs.gov
Phone: (202) 573-3700
Websites: www.healthit.gov/FHA
www.max.gov
CONNECT ON OUR SOCIAL NETWORKS:
Twitter.com/onc_fha
linkedin.com/groups/4526376/profile

## Slide 13: THANKS FOR COMING
See you soon

## Slide 14: CONNECT 5.1 released!
https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/245399578/CONNECT+5.1
https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/117610137/CONNECT+Binaries+by+Release