## Slide 1: CONNECT Sprint 42 review Sprint 43 planning
May 31, 2018

## Slide 2: Sprint resource pages
For past sprint, visit: https://connectopensource.atlassian.net/wiki/x/BIAyI
For current sprint, visit: https://connectopensource.atlassian.net/wiki/x/CoAwIQ
For complete information on the CONNECT 5.1.1 release visit: https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/245399578/CONNECT+5.1

## Slide 3: CONNECT 5.1.2
Add Exchange targeting
Add Endpoint override capability
Patch expected May 31

## Slide 4: Sprint 42 themes
Patient Location Query gateway and adapter base processing
Document Data Submission gateway and adapter base processing

## Slide 5: Patient Location Query
Audit transforms
  Transform request objects into ATNA-compliant audit objects
Notes: Note that the Record Locator Service feature will be referred to as the Patient Locator Query service going forward

## Slide 6: Document Data Submission
Entity, NwHIN and adapter interfaces
  Standard and passthrough
Audit transforms
  Transform request objects into ATNA-compliant audit objects

## Slide 7: FHIR directory
Suggested fixes/improvements approved by eHealth Exchange
No changes required to CONNECT 5.1.1 for resource consumption
Awaiting updates to eHealth Exchange directory for further testing

## Slide 8: Sprint 43 themes
Release CONNECT 5.1.2 patch
Complete Document Data Submission service
Continue Patient Location Query development

## Slide 9: Agency alerts and input requests
What version of Java is each agency using?
Would upgrading to Java 8 be possible?
  New features
  Improved memory management
What features/options are required for agency-specific RLS implementations?
TLS 1.3 being considered for eHealth Exchange

## Slide 10: Partner and Community Support
Agency | Agency POCs | 
DoD | Monica Farah-Stapleton Crystal Baum Kimberly Hranowsky Sonja Lemott | John Keane (SCQC Team) Carlos Mole(SCQC Team) Sean Miller (Dev Mgr, ManTech) Steven Phillips (Dev Mgr, ManTech) Adam Rabinowitz J Ramage Ollie Gray Chrisjan Matser
VA | Elaine Hunolt Margaret Donohue | David Seitz Todd Turner David Vazquez Robert Hassinger Kevin Via Lisa Erickson
SSA | Marty Prahl Karen Perlstein Stephen Bounds | Tom Davidson Dave Arvin Joe Lamy

## Slide 11: Partner and Community Support
Agency | Agency POCs | 
CMS | Melanie Combs-Dyer Elaine Wigginton | Aaron Walters (CMS/OFM)
IHS | Mark Rives Michael Fairbanks | Mike Davis Bob Guajardo Jeanette Komkofs

## Slide 12: Partner and Community Support
Current Partner Supported Platforms in production
Agency | CONNECT Version | JVM | Application Server | Server Platform
DoD | 4.7.hotfix1 | 1.8 | JBoss EAP 7 | Red Hat Linux version 6.8 - 64 bit
VA | 4.5.hotfix1 | 1.7 | WebLogic 12.2.1.2 | Red Hat Linux version 6.1 - 64 bit
CMS | 4.4 | 1.7 | WebSphere 8.5 | Solaris Sparc 10 and x86
SSA | 4.5.hotfix1 | 1.7 | WebSphere 8.5.5.8 | Sun Solaris Sparc 10

## Slide 13: Partner and Community Support
Supported application servers
  WebLogic 12.1.1
  WebSphere 8.5
Supported product versions
  5.1.1
  5.0
  4.7
  4.6 – eHealth Exchange Validated
  4.5.2
  4.4.1
  JBoss EAP 7
  WildFly 8.x --- Open source application server

## Slide 14: Questions? – Contact Us
Address: Federal Health Architecture Program Management Office Office of the National Coordinator for Health IT Department of Health and Human Services
Capital View Office Building 425 3rd Street SW Washington, DC 20004
General Email: federal.health@hhs.gov
Phone: (202) 573-3700
Websites: www.healthit.gov/FHA
www.max.gov
CONNECT ON OUR SOCIAL NETWORKS:
Twitter.com/onc_fha
linkedin.com/groups/4526376/profile

## Slide 15: THANKS FOR COMING
See you soon

## Slide 16: CONNECT 5.1 released!
https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/245399578/CONNECT+5.1
https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/117610137/CONNECT+Binaries+by+Release