## Slide 1: CONNECT Sprint 42 review Sprint 43 planning
May 31, 2018

## Slide 2: Sprint resource pages
For past sprint, visit: https://connectopensource.atlassian.net/wiki/x/CwCPHg
For current sprint, visit: https://connectopensource.atlassian.net/wiki/x/BIAyI
For complete information on the CONNECT 5.1.1 release visit: https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/245399578/CONNECT+5.1

## Slide 3: CONNECT 5.1.2
Fixing Bug with Multiple exchange endpoint targeting
Adding Endpoint override capability
Exchange Manager scheduler to use Spring-managed threads
  Automatically releases allocated but unused memory in managed objects
  Reduces the risk of OutOfMemory exceptions
Patch will be available end of current sprint (May 25)

## Slide 4: Sprint 41 themes
Patient Locator Query schemas and WSDLs
Document Data Submission schemas and WSDLs
Configurable CONNECT instances – test execution

## Slide 5: Record Locator Service
Patient Locator Query WSDL created
Patient Locator Query Schema created
Features/options required for agency-specific RLS implementations?
Notes: Note that the Record Locator Service feature will be referred to as the Patient Locator Query service going forward

## Slide 6: Document Data Submission
Register Document WSDL created
Register Document Schema created

## Slide 7: Configurable CONNECT instances - Testing
One-click validation test execution
  Loopback
  Gateway to gateway
Replaces existing resource-intensive interop testing

## Slide 8: FHIR directory
Suggested fixes/improvements approved by eHealth Exchange
No changes required to CONNECT 5.1.1 for resource consumption
Awaiting updates to eHealth Exchange directory for further testing

## Slide 9: Sprint 42 themes
Patient Locator Query gateway and adapter base processing
Document Data Submission gateway and adapter base processing
Release 5.1.2 patch for Exchange Manager Updates

## Slide 10: Agency alerts and input requests
What features/options are required for agency-specific RLS implementations?
TLS 1.3 being considered for eHealth Exchange

## Slide 11: Partner and Community Support
Agency | Agency POCs | 
DoD | Monica Farah-Stapleton Crystal Baum Kimberly Hranowsky Sonja Lemott | John Keane (SCQC Team) Carlos Mole(SCQC Team) Sean Miller (Dev Mgr, ManTech) Steven Phillips (Dev Mgr, ManTech) Adam Rabinowitz J Ramage Ollie Gray Chrisjan Matser
VA | Elaine Hunolt Margaret Donohue | David Seitz Todd Turner David Vazquez Robert Hassinger Kevin Via Lisa Erickson
SSA | Marty Prahl Karen Perlstein Stephen Bounds | Tom Davidson Dave Arvin Joe Lamy

## Slide 12: Partner and Community Support
Agency | Agency POCs | 
CMS | Melanie Combs-Dyer Elaine Wigginton | Aaron Walters (CMS/OFM)
IHS | Mark Rives Michael Fairbanks | Mike Davis Bob Guajardo Jeanette Komkofs

## Slide 13: Partner and Community Support
Current Partner Supported Platforms in production
Agency | CONNECT Version | JVM | Application Server | Server Platform
DoD | 4.7.hotfix1 | 1.8 | JBoss EAP 7 | Red Hat Linux version 6.8 - 64 bit
VA | 4.5.hotfix1 | 1.7 | WebLogic 12.2.1.2 | Red Hat Linux version 6.1 - 64 bit
CMS | 4.4 | 1.7 | WebSphere 8.5 | Solaris Sparc 10 and x86
SSA | 4.5.hotfix1 | 1.7 | WebSphere 8.5.5.8 | Sun Solaris Sparc 10

## Slide 14: Partner and Community Support
Supported application servers
  WebLogic 12.1.1
  WebSphere 8.5
Supported product versions
  5.1.1
  5.0
  4.7
  4.6 – eHealth Exchange Validated
  4.5.2
  4.4.1
  JBoss EAP 7
  WildFly 8.x --- Open source application server

## Slide 15: Questions? – Contact Us
Address: Federal Health Architecture Program Management Office Office of the National Coordinator for Health IT Department of Health and Human Services
Capital View Office Building 425 3rd Street SW Washington, DC 20004
General Email: federal.health@hhs.gov
Phone: (202) 573-3700
Websites: www.healthit.gov/FHA
www.max.gov
CONNECT ON OUR SOCIAL NETWORKS:
Twitter.com/onc_fha
linkedin.com/groups/4526376/profile

## Slide 16: THANKS FOR COMING
See you soon

## Slide 17: CONNECT 5.1 released!
https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/245399578/CONNECT+5.1
https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/117610137/CONNECT+Binaries+by+Release