## Slide 1: CONNECT Sprint 43 review Sprint 44 planning
June 14, 2018

## Slide 2: Sprint resource pages
For past sprint, visit: https://connectopensource.atlassian.net/wiki/x/CoAwIQ
For current sprint, visit: https://connectopensource.atlassian.net/wiki/x/EgAJIg
For complete information on the CONNECT 5.1.1 release visit: https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/245399578/CONNECT+5.1

## Slide 3: Sprint 43 themes
Release CONNECT 5.1.2 patch
Complete Document Data Submission services - standard
Continue Patient Location Query development

## Slide 4: Document Data Submission
Entity, NwHIN and adapter services completed
Audit logging completed

## Slide 5: Partner support
VA CONNECT 5.1.1 upgrade
  Implementation issues encountered
  CONNECT team unable to replicate issues
CONNECT 5.1.2 patch with support for multiple service names will be delayed until VA implementation issues are understood

## Slide 6: FHIR directory
No changes required to CONNECT 5.1.1 for resource consumption
Awaiting updates to eHealth Exchange directory for further testing
  Removal of Organization.Description element, replaced with Organization.Text
  Removal of Telecom.contactPoint element

## Slide 7: Sprint 44 themes
Document Data Submission service fully complete, including tests
Continue Patient Location Query development
VA implementation issues research

## Slide 8: Agency alerts and input requests
What version of Java is each agency using?
Would upgrading to Java 8 be possible?
  New features
  Improved memory management
TLS 1.3 being considered for eHealth Exchange

## Slide 9: Partner and Community Support
Agency | Agency POCs | 
DoD | Monica Farah-Stapleton Crystal Baum Kimberly Hranowsky Sonja Lemott | John Keane (SCQC Team) Carlos Mole(SCQC Team) Sean Miller (Dev Mgr, ManTech) Steven Phillips (Dev Mgr, ManTech) Adam Rabinowitz J Ramage Ollie Gray Chrisjan Matser
VA | Elaine Hunolt Margaret Donohue | David Seitz Todd Turner David Vazquez Robert Hassinger Kevin Via Lisa Erickson
SSA | Marty Prahl Karen Perlstein Stephen Bounds | Tom Davidson Dave Arvin Joe Lamy

## Slide 10: Partner and Community Support
Agency | Agency POCs | 
CMS | Melanie Combs-Dyer Elaine Wigginton | Aaron Walters (CMS/OFM)
IHS | Mark Rives Michael Fairbanks | Mike Davis Bob Guajardo Jeanette Komkofs

## Slide 11: Partner and Community Support
Current Partner Supported Platforms in production
Agency | CONNECT Version | JVM | Application Server | Server Platform
DoD | 4.7.hotfix1 | 1.8 | JBoss EAP 7 | Red Hat Linux version 6.8 - 64 bit
VA | 4.5.hotfix1 | 1.8 | WebLogic 12.2.1.2 | Red Hat Linux version 6.1 - 64 bit
CMS | 4.4 | 1.7 | WebSphere 8.5 | Solaris Sparc 10 and x86
SSA | 4.5.hotfix1 | 1.7 | WebSphere 8.5.5.8 | Sun Solaris Sparc 10

## Slide 12: Partner and Community Support
Supported application servers
  WebLogic 12.1.1
  WebSphere 8.5
Supported product versions
  5.1.1
  5.0
  4.7
  4.6 – eHealth Exchange Validated
  4.5.2
  4.4.1
  JBoss EAP 7
  WildFly 8.x --- Open source application server

## Slide 13: Questions? – Contact Us
Address: Federal Health Architecture Program Management Office Office of the National Coordinator for Health IT Department of Health and Human Services
Capital View Office Building 425 3rd Street SW Washington, DC 20004
General Email: federal.health@hhs.gov
Phone: (202) 573-3700
Websites: www.healthit.gov/FHA
www.max.gov
CONNECT ON OUR SOCIAL NETWORKS:
Twitter.com/onc_fha
linkedin.com/groups/4526376/profile

## Slide 14: THANKS FOR COMING
See you soon

## Slide 15: CONNECT 5.1 released!
https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/245399578/CONNECT+5.1
https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/117610137/CONNECT+Binaries+by+Release