## Slide 1: CONNECT Sprint 58 review Sprint 59 planning
January 10, 2019

## Slide 2: Sprint resource pages
For past sprint, visit: https://connectopensource.atlassian.net/wiki/x/AYCCKQ
For current sprint, visit: https://connectopensource.atlassian.net/wiki/x/U4CMKQ
For complete information on the CONNECT 5.2 release visit: https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/661323804/CONNECT+5.2

## Slide 3: Sprint 58 themes
Implement configurable SHA feature
Continue multiple exchange support design
Continue Admin GUI web services conversion

## Slide 4: Configurable Security Hash Algorithms
Feature completed:
  SHA version can be dynamically selected (no server restart required) as an initiator based on the version specified in the CONNECT entity request
  Multiple SHA versions can be specified (as a list in a property file) for responding gateways
A request for clarification has been submitted, via the Sequoia technical workgroup Slack channel, on whether or not SHA1 is the only version allowed on the eHealth Exchange (awaiting response)

## Slide 5: Multiple exchange support
Multiple Certificate Authority (CA) support design finalized:
  Select from multiple public certificates to present at TLS layer
  Select from multiple private keys to sign XML messages
Exchange Manager support – initial considerations for downloading from multiple provider directories requiring different certificates

## Slide 6: Admin GUI web services
Begin Test Data Loader conversion to web services
  Most functions completed
  Conversion to be fully completed in sprint 59

## Slide 7: CONNECT 5.3 release scope
  Deferred Document Query and Retrieve
  Security/Performance Scan and Improvements
    Updates for FIPS installations
    Common types and common lib dependency cleanup
  Updates for multiple certificate/exchange support
  Admin GUI analysis and cleanup
  Complete decoupling and web services
  Certificate Management Upgrades

## Slide 8: CONNECT 5.2.0.1 minor patch
A validation for the existence of a particular attribute (xsi:any) currently exists for all attribute statements but only need to be applied to Role and PurposeOfUse
FIPS support enhancement
  Minor changes to allow for simplified FIPS configuration
  Instructions updated - https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/75038722/Wildfly+8.2.1+with+FIPS+140-2+Configuration
Patch expected to be released in sprint 59

## Slide 9: CONNECT transition – wiki review
Please review and provide feedback on the following sections:
  WebSphere deployment instructions - https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/113311939/Deploying+CONNECT+to+WebSphere+Enterprise+8.5.5.3
  WebLogic deployment instructions - https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/113311937/Deploying+CONNECT+to+WebLogic
  JBoss EAP 7 deployment instructions - https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/113311935/Deploying+CONNECT+to+JBoss+EAP7

## Slide 10: Sprint 59 themes
Begin multiple exchange support implementation
Complete Admin GUI web services conversion
Release CONNECT 5.2.0.1

## Slide 11: Agency alerts and input requests
eHealth Exchange directory updated
  New data issues identified and reported

## Slide 12: Partner and Community Support
Agency | Agency POCs | 
DoD | Monica Farah-Stapleton Crystal Baum Kimberly Hranowsky Sonja Lemott | John Keane (SCQC Team) Carlos Mole(SCQC Team) Sean Miller (Dev Mgr, ManTech) Steven Phillips (Dev Mgr, ManTech) Adam Rabinowitz J Ramage Ollie Gray Chrisjan Matser
VA | Elaine Hunolt Margaret Donohue | David Seitz Todd Turner David Vazquez Robert Hassinger Kevin Via Lisa Erickson
SSA | Marty Prahl Karen Perlstein Stephen Bounds | Tom Davidson Dave Arvin Joe Lamy

## Slide 13: Partner and Community Support
Agency | Agency POCs | 
CMS | Melanie Combs-Dyer Elaine Wigginton Jeane Nitsch | Aaron Walters (CMS/OFM)
IHS | Mark Rives Michael Fairbanks | Mike Davis Bob Guajardo Jeanette Komkofs

## Slide 14: Partner and Community Support
Current Partner Supported Platforms in production
Agency | CONNECT Version | JVM | Application Server | Server Platform
DoD | 5.1.2 | 1.8 | JBoss EAP 7 | Red Hat Linux version 6.8 - 64 bit
VA | 4.5.hotfix1 | 1.8 | WebLogic 12.2.1.2 | Red Hat Linux version 6.1 - 64 bit
CMS | 4.4 | 1.7 | WebSphere 8.5 | Solaris Sparc 10 and x86
SSA | 4.5.hotfix1 | 1.7 | WebSphere 8.5.5.8 | Sun Solaris Sparc 10

## Slide 15: Partner and Community Support
Supported application servers
  WebLogic 12.1.1
  WebSphere 8.5
Supported product versions
  5.1.2
  5.0
  4.7
  4.6 – eHealth Exchange Validated
  4.5.2
  4.4.1
  JBoss EAP 7
  WildFly 8.x --- Open source application server

## Slide 16: Questions? – Contact Us
Address: Federal Health Architecture Program Management Office Office of the National Coordinator for Health IT Department of Health and Human Services
Capital View Office Building 425 3rd Street SW Washington, DC 20004
General Email: federal.health@hhs.gov
Phone: (202) 573-3700
Websites: www.healthit.gov/FHA
www.max.gov
CONNECT ON OUR SOCIAL NETWORKS:
Twitter.com/onc_fha
linkedin.com/groups/4526376/profile

## Slide 17: THANKS FOR COMING
See you soon

## Slide 18: CONNECT 5.2 Released!
https://connectopensource.atlassian.net/wiki/x/HABrJw
Java 8 (JRE) required for CONNECT 5.2 runtime
  eHealth Exchange requiring 2048-bit key size
  Only extended versions of Java 7 can support (not publicly available)
AWS migration
Patient Location Query (PLQ)
Document Data Submission (DDS)
Decoupling of Admin GUI web services from the CONNECT core
Admin GUI features - Demo

## Slide 19: Patient Location Query (PLQ)
Based on IHE ITI-56 - Initiating Gateway queries the Responding Gateway for a list of communities which may have relevant health data about particular patients
Response includes data for all communities identified by the Record Locator Service as possibly having information about the patient
https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/661749761/Patient+Location+Query+PLQ
Initiator
Responder
Communities A … Z
Patient Discovery
Health Data Locator identified
Patient Location Query
Communities A … Z identified
Document Query, Document Retrieve

## Slide 20: Document Data Submission(DDS)
Based on IHE ITI-42 Register Document - Initiating Gateway submits a set of document metadata to the responding gateway
Responding gateway can retrieve documents identified in the metadata set
https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/658636823/Document+Data+Submission+DDS
Initiator
Responder
Document Data Submission
Responder initiates Document Retrieve

## Slide 21: Decoupling the Admin GUI
Admin GUI web services no longer included in CONNECT ear
Admin GUI war file no longer compiled unless profile is active

## Slide 22: CONNECT 5.2 Demo
Certificate expiration alerts
User Management updated
Cross Query Gateway Client with custom SAML Subject info
Internal endpoint editor GUI
Failure logging GUI
Certificate Chain of trust view
Enhanced Organizational directory view

## Slide 23: CONNECT 5.1.2 patch released
Test Data Loader update
  Creation time no longer required for on-demand documents
Multiple service name support
  UDDI still includes multiple service names such as QueryForDocument and QueryForDocuments. Updated CONNECT to locate endpoints based on all service names used in the UDDI.
Exchange targeting
  Locate endpoints based in non-default exchanges in exchangeInfo.xml
Support eHealth Exchange provider directory changes
  Organization.text to be added to correct the non-compliant FHIR directory use of Organization.description identified by the team
  Organization.type also added post CONNECT 5.1 release

## Slide 24: CONNECT 5.1 released!
https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/245399578/CONNECT+5.1
https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/117610137/CONNECT+Binaries+by+Release