## Slide 1: CONNECT Sprint 62 review Sprint 63 planning
March 07, 2019

## Slide 2: Sprint resource pages
For past sprint, visit: https://https://connectopensource.atlassian.net/wiki/x/FQBIKg
For current sprint, visit: https://connectopensource.atlassian.net/wiki/x/GQB2Kg
For complete information on the CONNECT 5.2 release visit: https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/661323804/CONNECT+5.2

## Slide 3: Sprint 62 themes
Continue SNI testing
Begin Certificate Manager – importing chain of trust
Minor performance testing

## Slide 4: Continue SNI testing
Apache proxy for servers that do not support SNI natively
  Verified for WildFly 8
  When limited by application server platform, Apache (proxy) server and multiple ports (binding each exchange to a unique port) can be used to support multiple certificates.
  Initiating gateway will send the SNI during SSL handshake.
  The SSL handshake will happen between Initiating gateway and Apache (proxy) server.
  Once the handshake is successful, Apache (proxy) server will direct the request to appropriate port based on the SNI sent in SSL handshake.

## Slide 5: Importing chain of trust
Basic GUI components completed
  Select certificate to be keyed
  Generate CSR
  Cancel request
Generate CSR component completed

## Slide 6: Minor performance testing
CI build time has slowly increased
  All minimum thresholds easily exceeded
  No performance issues expected for final CONNECT release

## Slide 7: CONNECT transition – wiki review
Please review and provide feedback on the following sections:
  WebSphere deployment instructions - https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/113311939/Deploying+CONNECT+to+WebSphere+Enterprise+8.5.5.3
  WebLogic deployment instructions - https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/113311937/Deploying+CONNECT+to+WebLogic
  JBoss EAP 7 deployment instructions - https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/113311935/Deploying+CONNECT+to+JBoss+EAP7

## Slide 8: Sprint 63 themes
Complete SNI testing
Continue Certificate Manager – importing chain of trust
Continue Deferred XCA development

## Slide 9: Agency alerts and input requests
None at this time

## Slide 10: Partner and Community Support
Agency | Agency POCs | 
DoD | Monica Farah-Stapleton Crystal Baum Kimberly Hranowsky Sonja Lemott | John Keane (SCQC Team) Carlos Mole(SCQC Team) Sean Miller (Dev Mgr, ManTech) Steven Phillips (Dev Mgr, ManTech) Adam Rabinowitz J Ramage Ollie Gray Chrisjan Matser
VA | Elaine Hunolt Margaret Donohue | David Seitz Todd Turner David Vazquez Robert Hassinger Kevin Via Lisa Erickson
SSA | Marty Prahl Karen Perlstein Stephen Bounds | Tom Davidson Dave Arvin Joe Lamy

## Slide 11: Partner and Community Support
Agency | Agency POCs | 
CMS | Melanie Combs-Dyer Elaine Wigginton Jeane Nitsch | Aaron Walters (CMS/OFM)
IHS | Mark Rives Michael Fairbanks | Mike Davis Bob Guajardo Jeanette Komkofs

## Slide 12: Partner and Community Support
Current Partner Supported Platforms in production
Agency | CONNECT Version | JVM | Application Server | Server Platform
DoD | 5.1.2 | 1.8 | JBoss EAP 7 | Red Hat Linux version 6.8 - 64 bit
VA | 4.5.hotfix1 | 1.8 | WebLogic 12.2.1.2 | Red Hat Linux version 6.1 - 64 bit
CMS | 4.4 | 1.7 | WebSphere 8.5 | Solaris Sparc 10 and x86
SSA | 4.5.hotfix1 | 1.7 | WebSphere 8.5.5.8 | Sun Solaris Sparc 10

## Slide 13: Partner and Community Support
Supported application servers
  WebLogic 12.1.1
  WebSphere 8.5
Supported product versions
  5.1.2
  5.0
  4.7
  4.6 – eHealth Exchange Validated
  4.5.2
  4.4.1
  JBoss EAP 7
  WildFly 8.x --- Open source application server

## Slide 14: Questions? – Contact Us
Address: Federal Health Architecture Program Management Office Office of the National Coordinator for Health IT Department of Health and Human Services
Capital View Office Building 425 3rd Street SW Washington, DC 20004
General Email: federal.health@hhs.gov
Phone: (202) 573-3700
Websites: www.healthit.gov/FHA
www.max.gov
CONNECT ON OUR SOCIAL NETWORKS:
Twitter.com/onc_fha
linkedin.com/groups/4526376/profile

## Slide 15: THANKS FOR COMING
See you soon

## Slide 16: CONNECT 5.2 Released!
https://connectopensource.atlassian.net/wiki/x/HABrJw
Java 8 (JRE) required for CONNECT 5.2 runtime
  eHealth Exchange requiring 2048-bit key size
  Only extended versions of Java 7 can support (not publicly available)
AWS migration
Patient Location Query (PLQ)
Document Data Submission (DDS)
Decoupling of Admin GUI web services from the CONNECT core
Admin GUI features - Demo

## Slide 17: Patient Location Query (PLQ)
Based on IHE ITI-56 - Initiating Gateway queries the Responding Gateway for a list of communities which may have relevant health data about particular patients
Response includes data for all communities identified by the Record Locator Service as possibly having information about the patient
https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/661749761/Patient+Location+Query+PLQ
Initiator
Responder
Communities A … Z
Patient Discovery
Health Data Locator identified
Patient Location Query
Communities A … Z identified
Document Query, Document Retrieve

## Slide 18: Document Data Submission(DDS)
Based on IHE ITI-42 Register Document - Initiating Gateway submits a set of document metadata to the responding gateway
Responding gateway can retrieve documents identified in the metadata set
https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/658636823/Document+Data+Submission+DDS
Initiator
Responder
Document Data Submission
Responder initiates Document Retrieve

## Slide 19: Decoupling the Admin GUI
Admin GUI web services no longer included in CONNECT ear
Admin GUI war file no longer compiled unless profile is active

## Slide 20: CONNECT 5.2 Demo
Certificate expiration alerts
User Management updated
Cross Query Gateway Client with custom SAML Subject info
Internal endpoint editor GUI
Failure logging GUI
Certificate Chain of trust view
Enhanced Organizational directory view