## Slide 1: CONNECT Sprint 67 review Sprint 68 planning
May 16, 2019

## Slide 2: Sprint resource pages
For past sprint, visit: https://connectopensource.atlassian.net/wiki/x/AYC3L
For current sprint, visit: https://connectopensource.atlassian.net/wiki/x/CYEELQ
For complete information on the CONNECT 5.2 release visit: https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/661323804/CONNECT+5.2

## Slide 3: Sprint 67 themes
Continue Deferred XCAQ development
Importing chain of trust updates

## Slide 4: Importing chain of trust updates
Implement required updates
  Code modifications needed for WAS deployment
  Delete certificate functionality
  View certificate functionality
  Intuitive workflow improvements

## Slide 5: Deferred XCA development
Implement Adapter for Initiating Gateway Document Query Deferred Response Option

## Slide 6: CONNECT transition – wiki review
Please review and provide feedback on the following sections:
  WebSphere deployment instructions - https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/113311939/Deploying+CONNECT+to+WebSphere+Enterprise+8.5.5.3
  WebLogic deployment instructions - https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/113311937/Deploying+CONNECT+to+WebLogic
  JBoss EAP 7 deployment instructions - https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/113311935/Deploying+CONNECT+to+JBoss+EAP7

## Slide 7: Sprint 68 themes
Complete Deferred XCAQ development
Complete chain of trust updates
Prepare for release testing

## Slide 8: Agency alerts and input requests
Please provide feedback on items needed for final documentation delivery

## Slide 9: Partner and Community Support
Agency | Agency POCs | 
DoD | Monica Farah-Stapleton Crystal Baum Kimberly Hranowsky Sonja Lemott | John Keane (SCQC Team) Carlos Mole(SCQC Team) Sean Miller (Dev Mgr, ManTech) Steven Phillips (Dev Mgr, ManTech) Adam Rabinowitz J Ramage Ollie Gray Chrisjan Matser
VA | Elaine Hunolt Margaret Donohue | David Seitz Todd Turner David Vazquez Robert Hassinger Kevin Via Lisa Erickson
SSA | Marty Prahl Karen Perlstein Stephen Bounds | Tom Davidson Dave Arvin Joe Lamy

## Slide 10: Partner and Community Support
Agency | Agency POCs | 
CMS | Melanie Combs-Dyer Elaine Wigginton Jeane Nitsch | Aaron Walters (CMS/OFM)
IHS | Mark Rives Michael Fairbanks | Mike Davis Bob Guajardo Jeanette Komkofs

## Slide 11: Partner and Community Support
Current Partner Supported Platforms in production
Agency | CONNECT Version | JVM | Application Server | Server Platform
DoD | 5.1.2 | 1.8 | JBoss EAP 7 | Red Hat Linux version 6.8 - 64 bit
VA | 4.5.hotfix1 | 1.8 | WebLogic 12.2.1.2 | Red Hat Linux version 6.1 - 64 bit
CMS | 4.4 | 1.7 | WebSphere 8.5 | Solaris Sparc 10 and x86
SSA | 4.5.hotfix1 | 1.7 | WebSphere 8.5.5.8 | Sun Solaris Sparc 10

## Slide 12: Partner and Community Support
Supported application servers
  WebLogic 12.1.1
  WebSphere 8.5
Supported product versions
  5.2.1 – Interoperability Test Platform (ITP) certified
  5.1.2
  5.0
  4.7
  4.6 – eHealth Exchange certified
  4.5.2
  JBoss EAP 7
  WildFly 8.x --- Open source application server

## Slide 13: Questions? – Contact Us
Address: Federal Health Architecture Program Management Office Office of the National Coordinator for Health IT Department of Health and Human Services
Capital View Office Building 425 3rd Street SW Washington, DC 20004
General Email: federal.health@hhs.gov
Phone: (202) 573-3700
Websites: www.healthit.gov/FHA
www.max.gov
CONNECT ON OUR SOCIAL NETWORKS:
Twitter.com/onc_fha
linkedin.com/groups/4526376/profile

## Slide 14: THANKS FOR COMING
See you soon

## Slide 15: CONNECT 5.2 Released!
https://connectopensource.atlassian.net/wiki/x/HABrJw
Java 8 (JRE) required for CONNECT 5.2 runtime
  eHealth Exchange requiring 2048-bit key size
  Only extended versions of Java 7 can support (not publicly available)
AWS migration
Patient Location Query (PLQ)
Document Data Submission (DDS)
Decoupling of Admin GUI web services from the CONNECT core
Admin GUI features - Demo

## Slide 16: Patient Location Query (PLQ)
Based on IHE ITI-56 - Initiating Gateway queries the Responding Gateway for a list of communities which may have relevant health data about particular patients
Response includes data for all communities identified by the Record Locator Service as possibly having information about the patient
https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/661749761/Patient+Location+Query+PLQ
Initiator
Responder
Communities A … Z
Patient Discovery
Health Data Locator identified
Patient Location Query
Communities A … Z identified
Document Query, Document Retrieve

## Slide 17: Document Data Submission(DDS)
Based on IHE ITI-42 Register Document - Initiating Gateway submits a set of document metadata to the responding gateway
Responding gateway can retrieve documents identified in the metadata set
https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/658636823/Document+Data+Submission+DDS
Initiator
Responder
Document Data Submission
Responder initiates Document Retrieve

## Slide 18: Decoupling the Admin GUI
Admin GUI web services no longer included in CONNECT ear
Admin GUI war file no longer compiled unless profile is active

## Slide 19: CONNECT 5.2 Demo
Certificate expiration alerts
User Management updated
Cross Query Gateway Client with custom SAML Subject info
Internal endpoint editor GUI
Failure logging GUI
Certificate Chain of trust view
Enhanced Organizational directory view