## Slide 1: CONNECT Sprint 72 review Sprint 73 planning
July 25, 2019

## Slide 2: Sprint resource pages
For past sprint, visit: https://connectopensource.atlassian.net/wiki/x/NAE4Lg
For current sprint, visit: https://connectopensource.atlassian.net/wiki/x/mwGFLg
For complete information on the CONNECT 5.3 release visit: https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/706740229/CONNECT+5.3

## Slide 3: Transition documentation
Top-level categories:
  About CONNECT
    General information about the CONNECT software
  Download CONNECT
    CONNECT binaries by version
    Where to obtain the CONNECT source code
  Deploying and configuring CONNECT and the Admin GUI
    Instructions for deploying and configuring past and present versions of CONNECT and the Admin GUI

## Slide 4: Transition documentation
Top-level categories (continued):
  Implementing CONNECT (New Features and Enhancements)
    Information to support CONNECT developers
  CONNECT testing
    Testing criteria and instructions used for release testing CONNECT 4.0 – 5.3
  CONNECT User Guides, Troubleshooting, FAQ and Acronyms
    Quick reference guide for general CONNECT questions and information
Updated wiki will be available end of July

## Slide 5: CONNECT transition – wiki review
Please provide point of contacts for wiki review and feedback suggestions
Please provide feedback on any section of the wiki or topic of interest

## Slide 6: Additional tasks completed
CONNECT 5.3 SonarQube report generated
CONNECT 5.3 with Deferred XCA binary provided to SSA

## Slide 7: CONNECT 5.3 released!
Released on July 1, 2019
Final release under FHA
Supported until September 15, 2019

## Slide 8: CONNECT 5.3 Release Features
Multi-certificate support
  CONNECT can select which certificate to use from a list of imported certificates to perform SSL handshakes and XML signature authentications
SSL certificate manager (import chain of trust)
  Simplifies the process of keying a local leaf certificate to a Certificate Authority (CA) and importing the entire chain of trust
  Most of the process is automated by the wizard but a manual step to key the leaf certificate to a CA is required

## Slide 9: CONNECT 5.3 Release Features
Configurable Secure Hash Algorithm (SHA)
  Although the eHealth Exchange still requires SHA1, NIST has advised federal agencies to upgrade to newer versions
  This configurable SHA feature simplifies the process of adding new allowable SHA versions and restricting prohibited ones for a CONNECT instance
Deferred Document Query (XCAQ)
  Implemented on a separate GitHub branch, but aligned with the CONNECT 5.3 code base
  Enables ITI-38 Cross Gateway Query (XCAQ) to support Deferred XCAQ per SSA-proposed specification
CONNECT common types and common lib refactoring
  Optimization of these software dependencies improve build and runtime peformance

## Slide 10: Sprint 73 themes
Transition documentation continued:
  Agency-specific companion guides
  Implementing CONNECT (New Features and Enhancements)
    Information to support CONNECT developers
  CONNECT testing
    Testing criteria and instructions used for release testing CONNECT 4.0 – 5.3
  CONNECT User Guides, Troubleshooting, FAQ and Acronyms

## Slide 11: Agency alerts and input requests
CONNECT repository, JIRA, wiki and forum will be shut down on September 6, 2019
Archived content will be uploaded to max.gov
Please provide points of contact and feedback on items needed for final documentation delivery

## Slide 12: Partner and Community Support
Agency | Agency POCs | 
DoD | Monica Farah-Stapleton Crystal Baum Kimberly Hranowsky Sonja Lemott | John Keane (SCQC Team) Carlos Mole(SCQC Team) Sean Miller (Dev Mgr, ManTech) Steven Phillips (Dev Mgr, ManTech) Adam Rabinowitz J Ramage Ollie Gray Chrisjan Matser
VA | Elaine Hunolt Margaret Donohue | David Seitz Todd Turner David Vazquez Robert Hassinger Kevin Via Lisa Erickson
SSA | Marty Prahl Karen Perlstein Stephen Bounds | Tom Davidson Dave Arvin Joe Lamy

## Slide 13: Partner and Community Support
Agency | Agency POCs | 
CMS | Melanie Combs-Dyer Elaine Wigginton Jeane Nitsch | Aaron Walters (CMS/OFM)
IHS | Mark Rives Michael Fairbanks | Mike Davis Bob Guajardo Jeanette Komkofs

## Slide 14: Partner and Community Support
Current Partner Supported Platforms in production
Agency | CONNECT Version | JVM | Application Server | Server Platform
DoD | 5.1.2 | 1.8 | JBoss EAP 7 | Red Hat Linux version 6.8 - 64 bit
VA | 4.5.hotfix1 | 1.8 | WebLogic 12.2.1.2 | Red Hat Linux version 6.1 - 64 bit
CMS | 4.4 | 1.7 | WebSphere 8.5 | Solaris Sparc 10 and x86
SSA | 4.5.hotfix1 | 1.7 | WebSphere 8.5.5.8 | Sun Solaris Sparc 10

## Slide 15: Partner and Community Support
Supported application servers
  WebLogic 12.1.1
  WebSphere 8.5
Supported product versions
  5.2.1 – Interoperability Test Platform (ITP) certified
  5.1.2
  5.0
  4.7
  4.6 – eHealth Exchange certified
  4.5.2
  JBoss EAP 7
  WildFly 8.x --- Open source application server

## Slide 16: Questions? – Contact Us
Address: Federal Health Architecture Program Management Office Office of the National Coordinator for Health IT Department of Health and Human Services
Capital View Office Building 425 3rd Street SW Washington, DC 20004
General Email: federal.health@hhs.gov
Phone: (202) 573-3700
Websites: www.healthit.gov/FHA
www.max.gov
CONNECT ON OUR SOCIAL NETWORKS:
Twitter.com/onc_fha
linkedin.com/groups/4526376/profile

## Slide 17: THANKS FOR COMING
See you soon

## Slide 18: CONNECT 5.2 Released!
https://connectopensource.atlassian.net/wiki/x/HABrJw
Java 8 (JRE) required for CONNECT 5.2 runtime
  eHealth Exchange requiring 2048-bit key size
  Only extended versions of Java 7 can support (not publicly available)
AWS migration
Patient Location Query (PLQ)
Document Data Submission (DDS)
Decoupling of Admin GUI web services from the CONNECT core
Admin GUI features - Demo

## Slide 19: Patient Location Query (PLQ)
Based on IHE ITI-56 - Initiating Gateway queries the Responding Gateway for a list of communities which may have relevant health data about particular patients
Response includes data for all communities identified by the Record Locator Service as possibly having information about the patient
https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/661749761/Patient+Location+Query+PLQ
Initiator
Responder
Communities A … Z
Patient Discovery
Health Data Locator identified
Patient Location Query
Communities A … Z identified
Document Query, Document Retrieve

## Slide 20: Document Data Submission(DDS)
Based on IHE ITI-42 Register Document - Initiating Gateway submits a set of document metadata to the responding gateway
Responding gateway can retrieve documents identified in the metadata set
https://connectopensource.atlassian.net/wiki/spaces/CONNECTWIKI/pages/658636823/Document+Data+Submission+DDS
Initiator
Responder
Document Data Submission
Responder initiates Document Retrieve

## Slide 21: Decoupling the Admin GUI
Admin GUI web services no longer included in CONNECT ear
Admin GUI war file no longer compiled unless profile is active

## Slide 22: CONNECT 5.2 Demo
Certificate expiration alerts
User Management updated
Cross Query Gateway Client with custom SAML Subject info
Internal endpoint editor GUI
Failure logging GUI
Certificate Chain of trust view
Enhanced Organizational directory view